# ArkHimar PM Implementation Phases

Complete roadmap from foundation to release hardening

| Audience | Product owners, delivery teams, administrators, project managers and assurance reviewers |
| --- | --- |
| Release basis | ArkHimar PM private beta and implementation phases 0 through 8 |
| Document date | 9 September 2026 |

This roadmap is the authoritative summary of the nine numbered implementation phases used to build ArkHimar PM. Phase 0 established the product and technical baseline. Phases 1 through 8 progressively added secure project controls, governed decisions, delivery management, reporting, exports and release assurance.

The phases describe implementation scope. They do not represent the lifecycle stages of a project managed inside ArkHimar PM. A project may use predictive stages, agile iterations or a hybrid combination regardless of the software implementation phase that introduced each capability.

# Phase summary

| Phase | Name | Primary outcome | Status |
| --- | --- | --- | --- |
| 0 | Discovery and production baseline | Repository audit, routes, visual language, deployment model and product risk boundary | Complete |
| 1 | Secure foundation and project setup | Authentication, tenant workspaces, roles, project creation, overview and audit history | Complete |
| 2 | Initiation and authorization | Versioned business cases and charters with governed submission and approval | Complete |
| 3 | Core planning | Master plan, subsidiary plans, requirements, traceability, WBS and scope baseline | Complete |
| 4 | Schedule and cost control | Network schedule, critical path, cost records, EVM and approved baselines | Complete |
| 5 | Project controls | Risks, issues, stakeholders, engagement actions and integrated change control | Complete |
| 6 | Execution reporting and governance | Iterations, work items, WIP, delivery evidence, gates and immutable status reports | Complete in source |
| 7 | Controlled project exports | Authenticated JSON, CSV, TXT and paginated PDF project packs | Complete in source |
| 8 | Release hardening | Accessibility, responsive behavior, regression coverage and production validation | Complete |

# Phase 0 Discovery and production baseline

Establish what already exists and define a safe path to production.

## Delivered capability

Audit the repository, public routes, deployment settings and current product claims.

Preserve the ArkHimar architectural visual language across the Consult and PM experiences.

Identify security, privacy, data, compliance and operational boundaries before adding features.

Create a phased delivery sequence so each later control builds on stable foundations.

Completion outcome. A reviewed baseline, a release sequence and explicit claims that distinguish implemented capability from planned capability.

# Phase 1 Secure foundation and project setup

Create the secure place in which all project records live.

## Delivered capability

Email and password authentication, verification and password recovery.

Tenant-scoped workspaces, membership roles and row-level database isolation.

Six-step project creation covering identity, strategy, dates, governance, team and template.

Project overview, transparent readiness checklist, private documents and append-only audit events.

Workspace team administration, invitations, MFA and session controls.

Completion outcome. A user can establish a workspace, create a project and know that project data is separated by workspace and role.

# Phase 2 Initiation and authorization

Help an organization decide whether a project should proceed and formally authorize it.

## Delivered capability

Structured business-case narrative, options analysis and deterministic financial calculations.

Weighted option scoring using fixed and visible criteria.

Structured project charter covering purpose, objectives, scope, authority, milestones and approval conditions.

Draft, submission, change request, approval and revision workflows.

Immutable approved versions and durable decision history.

Completion outcome. The sponsor can trace why the investment was selected and what authority the project manager received.

# Phase 3 Core planning

Translate authorization into a controlled definition of the work.

## Delivered capability

Master project management plan and 25 subsidiary plan types.

Requirements register and traceability from objective through deliverable, WBS, activity and evidence.

Hierarchical WBS and detailed WBS dictionary records.

Scope statement, acceptance criteria, assumptions, constraints, boundaries and interfaces.

Approved scope baseline with controlled revisions linked to authorized changes.

Completion outcome. The team has a testable scope and can explain how every requirement becomes planned and accepted work.

# Phase 4 Schedule and cost control

Establish when work should happen, how much it should cost and how performance will be measured.

## Delivered capability

Activities, milestones, calendars and finish-to-start, start-to-start, finish-to-finish and start-to-finish dependencies.

Critical-path calculation, cycle rejection, float and bounded Gantt presentation.

Cost accounts, estimates, commitments, actuals, accruals, forecasts and cash-flow periods.

Earned value measures including CV, SV, CPI, SPI, EAC, ETC, VAC and TCPI.

Approved schedule and cost baselines with change-linked revision workflows.

Completion outcome. The organization has approved reference points against which time and cost performance can be assessed.

# Phase 5 Project controls

Create the registers and decisions required to control uncertainty and change.

## Delivered capability

Risk management plan and threat or opportunity register with probability and impact scoring.

Issue log with ownership, severity, escalation, root cause and resolution.

Stakeholder register, power-interest view, engagement targets and actions.

Private project-management notes protected from ordinary members and historical snapshots.

Change requests moving from draft through impact analysis, CCB decision, implementation, verification and closure.

Completion outcome. Risks, issues, stakeholders and approved changes remain connected to the project and its baselines.

# Phase 6 Execution reporting and governance

Manage delivery across predictive, agile and hybrid approaches while preserving formal oversight.

## Delivered capability

Delivery settings for cadence, WIP limit, definition of ready, definition of done and control ceremonies.

Sprints, phases, releases, stages and continuous-flow periods with goals, capacity and review outcomes.

Work items linked to requirements and WBS, with ownership, estimates, progress, acceptance criteria, evidence and blockers.

Governance reviews for stage gates, sprint reviews, releases, steering committees and benefits reviews.

Immutable status reports that capture delivery, risk, issue, change and earned-value measures at the reporting cut-off.

Completion outcome. Delivery teams can iterate while sponsors retain explicit decision points and reliable evidence.

# Phase 7 Controlled project exports

Make governed project information portable without weakening access controls.

## Delivered capability

Authenticated, tenant-authorized server-side export generation.

JSON backup for structured portability and vendor-lock-in avoidance.

CSV register export for analysis and controlled handoff.

Readable TXT and paginated PDF project packs.

Deterministic filenames, private no-store responses and audit events for sensitive exports.

Completion outcome. Authorized users can take a defensible project record outside the platform in standard formats.

# Phase 8 Release hardening

Verify that the integrated product is usable, resilient and accurately described.

## Delivered capability

Keyboard focus, skip navigation, reduced-motion behavior and responsive layouts.

Mobile-safe navigation and horizontally bounded delivery views.

Loading, empty, error and permission states across major workflows.

Automated regression coverage for routes, security contracts, calculations, execution metrics and exports.

Production build verification and Lighthouse accessibility and best-practices checks.

Completion outcome. The release passes its documented checks and remains transparent about operational and enterprise limitations.

# Current operational boundary

The completed phases form a coherent private-beta product. They do not claim certification or full enterprise maturity. The final Phase 6 database migration must be applied before execution, governance and governed reporting mutations are enabled in production. Specialist quality, resource and procurement registers, high-volume resource leveling, threaded comments, meeting conversion, portfolio dashboards, notifications, secure AI, XLSX/PPTX exports, SSO and SCIM remain future extensions unless separately implemented and verified.

# How to use this roadmap

Use the roadmap to understand product delivery history and release scope.

Use the role handbooks to operate projects inside the current product.

Use the product requirements as the forward-looking capability register, because some requirements intentionally remain beyond the private-beta boundary.